Transport & Logistics (T&L) Implementation

Proof of Concept (POC) Plan

Item-by-Item POC for All 128 Fit-Gap Requirements

Prepared for: Expertise Company

Source: Fit-Gap Analysis Matrix (TMS-365 Transport Management System)

Each POC entry defines objective, demonstration steps, success criteria, effort and ownership,

derived from the requirement's Fit Status, Solution Description, Gap, and Proposed Approach.

# PROJECT GOVERNANCE & KICK-OFF

## Item #1 — Project charter & communication plan

| RFP Reference: Section 2.4 / PG-01 | Phase: Inception |
| --- | --- |
| Category: PROJECT GOVERNANCE & KICK-OFF | Fit Status: Fully Available |
| Owner: Project Manager / PMO Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 1–2) |

Objective / Scope

Demonstrate that "Project charter & communication plan" is delivered as part of the Project Governance & Kick-Off workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for project governance & kick-off covering the scenario: "Project charter & communication plan".

2. Configure and execute the capability as designed: Our solution delivery methodology includes a standard project charter template, RACI matrix, and structured communication plan prepared at project inception.

3. Walk through the live demonstration using Implementation Methodology Document, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Implementation Methodology Document.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #2 — Roles & responsibilities matrix (RACI)

| RFP Reference: Section 2.4 / PG-02 | Phase: Inception |
| --- | --- |
| Category: PROJECT GOVERNANCE & KICK-OFF | Fit Status: Fully Available |
| Owner: Project Manager / PMO Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 1–2) |

Objective / Scope

Demonstrate that "Roles & responsibilities matrix (RACI)" is delivered as part of the Project Governance & Kick-Off workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for project governance & kick-off covering the scenario: "Roles & responsibilities matrix (RACI)".

2. Configure and execute the capability as designed: A RACI matrix covering all project workstreams — functional, integration, technical, and testing — is prepared and agreed during the inception phase.

3. Walk through the live demonstration using Project Governance Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Project Governance Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #3 — Risk register & mitigation plan

| RFP Reference: Section 2.4 / PG-03 | Phase: Inception |
| --- | --- |
| Category: PROJECT GOVERNANCE & KICK-OFF | Fit Status: Fully Available |
| Owner: Project Manager / PMO Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 2–3) |

Objective / Scope

Demonstrate that "Risk register & mitigation plan" is delivered as part of the Project Governance & Kick-Off workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for project governance & kick-off covering the scenario: "Risk register & mitigation plan".

2. Configure and execute the capability as designed: Risk register maintained throughout the project with proactive identification, classification, impact assessment, and mitigation actions reviewed weekly.

3. Walk through the live demonstration using Risk Register Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Risk Register Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #4 — Governance framework & escalation matrix

| RFP Reference: Section 2.4 / PG-04 | Phase: Inception |
| --- | --- |
| Category: PROJECT GOVERNANCE & KICK-OFF | Fit Status: Fully Available |
| Owner: Project Manager / PMO Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 2) |

Objective / Scope

Demonstrate that "Governance framework & escalation matrix" is delivered as part of the Project Governance & Kick-Off workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for project governance & kick-off covering the scenario: "Governance framework & escalation matrix".

2. Configure and execute the capability as designed: Governance framework defines steering committee, project sponsor, workstream leads, and escalation paths with defined SLA for issue resolution.

3. Walk through the live demonstration using Governance Framework Document, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Governance Framework Document.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #5 — Detailed project plan with milestones

| RFP Reference: Section 2.4 / PG-05 | Phase: Inception |
| --- | --- |
| Category: PROJECT GOVERNANCE & KICK-OFF | Fit Status: Fully Available |
| Owner: Project Manager / PMO Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 2–3) |

Objective / Scope

Demonstrate that "Detailed project plan with milestones" is delivered as part of the Project Governance & Kick-Off workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for project governance & kick-off covering the scenario: "Detailed project plan with milestones".

2. Configure and execute the capability as designed: Full project plan covering all phases — Inception, Design, Build, Integration, UAT, Go-Live, and Hypercare — with milestone-based delivery tracked in project management tool.

3. Walk through the live demonstration using Project Plan / MS Project / Jira, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Project Plan / MS Project / Jira.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# MASTER DATA MANAGEMENT

## Item #6 — Location & geo master (sites, depots, pickup/drop, geo-fence)

| RFP Reference: Section 3.8.2-A / MDM-01 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 5–7) |

Objective / Scope

Demonstrate that "Location & geo master (sites, depots, pickup/drop, geo-fence)" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Location & geo master (sites, depots, pickup/drop, geo-fence)".

2. Configure and execute the capability as designed: Application supports full location master setup including project sites, depots, pickup/drop points, and geo-fence polygon definitions linked to GPS coordinates.

3. Walk through the live demonstration using Application Master Data Module – Demo Screen MDM-01, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Application Master Data Module – Demo Screen MDM-01.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #7 — Route master (ID, origin, destination, stops, distance)

| RFP Reference: Section 3.8.2-B / MDM-02 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 5–7) |

Objective / Scope

Demonstrate that "Route master (ID, origin, destination, stops, distance)" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Route master (ID, origin, destination, stops, distance)".

2. Configure and execute the capability as designed: Route master configuration supports route ID, origin/destination, intermediate stops, distance, estimated time, and compliance flags.

3. Walk through the live demonstration using Application Route Master Config Screen, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Application Route Master Config Screen.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #8 — Compliance & document master (types, authority, validity, alerts)

| RFP Reference: Section 3.8.2-C / MDM-03 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 5–7) |

Objective / Scope

Demonstrate that "Compliance & document master (types, authority, validity, alerts)" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Compliance & document master (types, authority, validity, alerts)".

2. Configure and execute the capability as designed: Document master supports all document types (Registration, Insurance, Permit, License), issuing authority, validity period, alert thresholds, and KSA regulatory categories.

3. Walk through the live demonstration using Document repository is available - Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Document repository is available - Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #9 — Light vehicle master & employee eligibility master

| RFP Reference: Section 3.8.5-B / MDM-04 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 6–8) |

Objective / Scope

Demonstrate that "Light vehicle master & employee eligibility master" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Light vehicle master & employee eligibility master".

2. Configure and execute the capability as designed: Light vehicle master includes vehicle class, model level (M1/M2/M3), eligibility grade mapping, ownership type, GPS tag, and status. Employee eligibility master links grade to vehicle type with approval authority.

3. Walk through the live demonstration using Light Vehicle Master – Application Config, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Light Vehicle Master – Application Config.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #10 — Bus master, driver & passenger/employee mapping master

| RFP Reference: Section 3.8.3-A,B,C / MDM-05 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 6–8) |

Objective / Scope

Demonstrate that "Bus master, driver & passenger/employee mapping master" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Bus master, driver & passenger/employee mapping master".

2. Configure and execute the capability as designed: Bus master includes Bus ID (linked to SAP Equipment No.), seating capacity, GPS device ID, ownership. Driver master includes license category, shift eligibility. Passenger mapping links employees to routes and pickup points.

3. Walk through the live demonstration using Bus Management Master Data Screens, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Bus Management Master Data Screens.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #11 — Heavy vehicle / equipment & permit master

| RFP Reference: Section 3.8.4-A / MDM-06 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 6–8) |

Objective / Scope

Demonstrate that "Heavy vehicle / equipment & permit master" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Heavy vehicle / equipment & permit master".

2. Configure and execute the capability as designed: Equipment master covers trucks, trailers, low-beds, cranes with load capacity, axle details, compliance profile (MIZAN, TAMM), GPS tag, and vendor association. Permit master covers permit type, valid routes, and load restrictions.

3. Walk through the live demonstration using Heavy Vehicle Master Data Module, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Heavy Vehicle Master Data Module.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #12 — Maintenance & condition master (SAP PM aligned)

| RFP Reference: Section 3.8.6 / MDM-07 | Phase: Design |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 6–8) |

Objective / Scope

Demonstrate that "Maintenance & condition master (SAP PM aligned)" is delivered as part of the Master Data Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Maintenance & condition master (SAP PM aligned)".

2. Configure and execute the capability as designed: Maintenance master supports maintenance category, breakdown type, service schedule, and vehicle condition codes. Need to be Aligned with SAP PM for bi-directional status synchronization.

3. Walk through the live demonstration using Maintenance Master, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Maintenance Master.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #13 — Data quality controls — duplicate prevention, field validation, reconciliation

| RFP Reference: Section 3.8.7 / MDM-08 | Phase: Build |
| --- | --- |
| Category: MASTER DATA MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Master Data | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–11) |

Objective / Scope

Demonstrate that "Data quality controls — duplicate prevention, field validation, reconciliation" is delivered as part of the Master Data Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for master data management covering the scenario: "Data quality controls — duplicate prevention, field validation, reconciliation".

2. Configure and execute the capability as designed: Platform enforces mandatory field validation, duplicate prevention rules, periodic master data reconciliation with SAP,

3. Walk through the live demonstration using Data Quality Controls Config – Application Admin, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Data Quality Controls Config – Application Admin.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# LIGHT VEHICLE MANAGEMENT

## Item #14 — AS-IS process documentation

| RFP Reference: Section 3.4.1 / LV-01 | Phase: Design |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 3–5) |

Objective / Scope

Demonstrate that "AS-IS process documentation" is delivered as part of the Light Vehicle Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "AS-IS process documentation".

2. Configure and execute the capability as designed: Business analyst workshops conducted to document current state processes for all light vehicle operations including allocation, return, and compliance tracking.

3. Walk through the live demonstration using Business Blueprint Document – Phase 1 Design, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Business Blueprint Document – Phase 1 Design.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #15 — TO-BE process / business blueprint

| RFP Reference: Section 3.4.1 / LV-02 | Phase: Design |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 4–6) |

Objective / Scope

Demonstrate that "TO-BE process / business blueprint" is delivered as part of the Light Vehicle Management workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "TO-BE process / business blueprint".

2. Configure and execute the capability as designed: TO-BE process design maps all optimized workflows for light vehicle request, approval, allocation, return, and compliance aligned with T&L platform capabilities.

3. Walk through the live demonstration using Business Blueprint – TO-BE Process Design, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Business Blueprint – TO-BE Process Design.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #16 — Vehicle request config (permanent, temporary, one-time/trip-based)

| RFP Reference: Section 3.4.1 / LV-03 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "Vehicle request config (permanent, temporary, one-time/trip-based)" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Vehicle request config (permanent, temporary, one-time/trip-based)".

2. Configure and execute the capability as designed: Application supports three vehicle request types: permanent allocation, temporary allocation, and one-time/trip-based requests — each with distinct approval paths and policy controls.

3. Walk through the live demonstration using Vehicle Request Module – Demo / Config Screens, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Request Module – Demo / Config Screens.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #17 — Vehicle request approval workflow

| RFP Reference: Section 3.4.1 / LV-04 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "Vehicle request approval workflow" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Vehicle request approval workflow".

2. Configure and execute the capability as designed: Approval workflows configured per request type, role, grade, and policy. Supports parallel/sequential approvals, SLA tracking, and delegation.

3. Walk through the live demonstration using Workflow Builder – Light Vehicle Approval Config, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Builder – Light Vehicle Approval Config.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #18 — Vehicle allocation

| RFP Reference: Section 3.4.1 / LV-05 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "Vehicle allocation" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Vehicle allocation".

2. Configure and execute the capability as designed: Manual and system-assisted vehicle allocation based on request type, availability, and policy. Allocation linked to cost center and department.

3. Walk through the live demonstration using Vehicle Allocation Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Allocation Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #19 — Smart / intelligent auto-allocation

| RFP Reference: Section 3.4.1 / LV-06 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 16–19) |

Objective / Scope

Demonstrate that "Smart / intelligent auto-allocation" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Smart / intelligent auto-allocation".

2. Configure and execute the capability as designed: Recommendation engine available. Auto-allocation logic can suggest vehicles based on availability, location, and utilization history. Full AI-driven auto-assignment requires configuration and tuning to client-specific rules.

3. Walk through the live demonstration using Intelligent Allocation Module – Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Full autonomous auto-allocation requires rule configuration and testing for grade eligibility, owned vs. leased preference, and shift-based demand. — by executing the proposed remediation: Configure recommendation engine rules; build preference logic for owned-first allocation; test and validate with Expertise data.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Intelligent Allocation Module – Demo.

- The gap ("Full autonomous auto-allocation requires rule configuration and testing for grade eligibility, owned vs. leased preference, and shift-based demand.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #20 — Vehicle pool & grade eligibility setup (M1/M2/M3)

| RFP Reference: Section 3.4.1 / LV-07 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "Vehicle pool & grade eligibility setup (M1/M2/M3)" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Vehicle pool & grade eligibility setup (M1/M2/M3)".

2. Configure and execute the capability as designed: Vehicle pool module supports grade-based eligibility (M1, M2, M3) mapped to vehicle categories (SUV, Sedan, Small SUV) with HR exception approval workflow.

3. Walk through the live demonstration using Vehicle Pool Config – Grade Eligibility Mapping, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Pool Config – Grade Eligibility Mapping.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #21 — Owned vs leased vehicle segregation logic

| RFP Reference: Section 3.4.1 / LV-08 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–10) |

Objective / Scope

Demonstrate that "Owned vs leased vehicle segregation logic" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Owned vs leased vehicle segregation logic".

2. Configure and execute the capability as designed: Platform maintains clear ownership type flags (Owned / Vendor-Leased) on all vehicles. Allocation logic prioritizes owned fleet. Reports and dashboards display segregated views.

3. Walk through the live demonstration using Vehicle Master – Ownership Config; Fleet Dashboard, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Master – Ownership Config; Fleet Dashboard.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #22 — Intelligent allocation & recommendation engine config

| RFP Reference: Section 3.4.1 / LV-09 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Intelligent allocation & recommendation engine config" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Intelligent allocation & recommendation engine config".

2. Configure and execute the capability as designed: Recommendation engine considers vehicle availability, current location, utilization history, and upcoming demand. Configuration required to tune client-specific allocation preferences.

3. Walk through the live demonstration using Recommendation Engine Config Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Engine parameters need tuning for Expertise-specific rules including grade restrictions, project-location preferences, and owned-vehicle priority. — by executing the proposed remediation: Configure and calibrate recommendation engine parameters with Expertise operational data; validate outputs with transport admin.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Recommendation Engine Config Module.

- The gap ("Engine parameters need tuning for Expertise-specific rules including grade restrictions, project-location preferences, and owned-vehicle priority.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #23 — Breakdown & maintenance alert workflows

| RFP Reference: Section 3.4.1 / LV-10 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Breakdown & maintenance alert workflows" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Breakdown & maintenance alert workflows".

2. Configure and execute the capability as designed: Breakdown reporting triggers automatic alerts to maintenance teams. Notification workflows configurable via workflow builder. Repair checklist and maintenance history tracked per vehicle.

3. Walk through the live demonstration using Breakdown Alert Workflow – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Breakdown Alert Workflow – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #24 — Document & compliance management (Insurance, Istimara)

| RFP Reference: Section 3.4.1 / LV-11 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Document & compliance management (Insurance, Istimara)" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Document & compliance management (Insurance, Istimara)".

2. Configure and execute the capability as designed: All vehicle documents (Insurance, Istimara, ownership records, transfer history) managed centrally with expiry alerts, compliance dashboards, and audit trail.

3. Walk through the live demonstration using Document Management Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Document Management Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #25 — Financial cross-charge & vendor invoicing integration (SAP MM/CO)

| RFP Reference: Section 3.4.1 / LV-12 | Phase: Integration |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 13–16) |

Objective / Scope

Demonstrate that "Financial cross-charge & vendor invoicing integration (SAP MM/CO)" is delivered as part of the Light Vehicle Management workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Financial cross-charge & vendor invoicing integration (SAP MM/CO)".

2. Configure and execute the capability as designed: Integration framework supports financial postings and cross-charge to requesting department/cost center. SAP MM/CO integration for vendor invoicing requires configuration of SAP CPI/PI-PO middleware.

3. Walk through the live demonstration using Integration Architecture Document, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP MM/CO integration requires API mapping, SAP CPI configuration, and testing with Expertise SAP environment. — by executing the proposed remediation: Design integration specs; configure SAP CPI adapters; conduct integration testing with Expertise SAP S/4HANA system.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Integration Architecture Document.

- The gap ("SAP MM/CO integration requires API mapping, SAP CPI configuration, and testing with Expertise SAP environment.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #26 — Ownership tracking — ownership transfer records

| RFP Reference: Section 3.4.1 / LV-13 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "Ownership tracking — ownership transfer records" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Ownership tracking — ownership transfer records".

2. Configure and execute the capability as designed: Vehicle master maintains full ownership history including current and previous owners, transfer records, and handover dates with complete audit trail.

3. Walk through the live demonstration using Vehicle Ownership History – Application Screen, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Ownership History – Application Screen.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #27 — HR exception approval workflow for grade eligibility overrides

| RFP Reference: Section 3.4.1 / LV-14 | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–10) |

Objective / Scope

Demonstrate that "HR exception approval workflow for grade eligibility overrides" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "HR exception approval workflow for grade eligibility overrides".

2. Configure and execute the capability as designed: Exception workflow supports HR approval for grade eligibility overrides with justification capture, multi-level approval, and policy documentation.

3. Walk through the live demonstration using Exception Workflow Config – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Exception Workflow Config – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #28 — Chain of ownership changes, Cost tracking, accident tracking, damages tracking, fuel tracking by users and tracking by assets, maintainance cost with recommendation model to sell or keep

| RFP Reference: – | Phase: Build |
| --- | --- |
| Category: LIGHT VEHICLE MANAGEMENT | Fit Status: Not Available |
| Owner: Functional Consultant – Light Vehicle Module | Effort / Target Timeline: High – full development and/or integration build required (target: ) |

Objective / Scope

Demonstrate that "Chain of ownership changes, Cost tracking, accident tracking, damages tracking, fuel tracking by users and tracking by assets, maintainance cost with recommendation model to sell or keep" is delivered as part of the Light Vehicle Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for light vehicle management covering the scenario: "Chain of ownership changes, Cost tracking, accident tracking, damages tracking, fuel tracking by users and tracking by assets, maintainance cost with recommendation model to sell or keep".

2. Configure and execute the capability as designed:

3. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# BUS MANAGEMENT (EMPLOYEE TRANSPORTATION)

## Item #29 — Route planning & pickup/drop point configuration

| RFP Reference: Section 3.4.2 / BM-02 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Fully Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Route planning & pickup/drop point configuration" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Route planning & pickup/drop point configuration".

2. Configure and execute the capability as designed: Route planning module supports full route definition with pickup/drop points, distance, estimated time, shift-based assignment, and period-based allocation (weekly/monthly).

3. Walk through the live demonstration using Route Planning Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Route Planning Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #30 — Shift-based daily trip planning automation

| RFP Reference: Section 3.4.2 / BM-03 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Partially Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Shift-based daily trip planning automation" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Shift-based daily trip planning automation".

2. Configure and execute the capability as designed: Shift-based trip planning framework is available. Full automation of daily trip plans based on SAP roster and leave data requires development of automated scheduling engine.

3. Walk through the live demonstration using Trip Planning Module – Partial Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Automated daily schedule generation based on real-time SAP roster/leave data requires development of scheduling automation logic. — by executing the proposed remediation: Develop automated trip scheduling engine integrated with SAP roster feed; configure shift-to-route mapping; validate with Expertise shift patterns.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Trip Planning Module – Partial Demo.

- The gap ("Automated daily schedule generation based on real-time SAP roster/leave data requires development of scheduling automation logic.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #31 — SAP roster & leave integration (auto-exclusion from schedules)

| RFP Reference: Section 3.4.2 / BM-04 | Phase: Integration |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Partially Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 13–15) |

Objective / Scope

Demonstrate that "SAP roster & leave integration (auto-exclusion from schedules)" is delivered as part of the Bus Management (Employee Transportation) workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "SAP roster & leave integration (auto-exclusion from schedules)".

2. Configure and execute the capability as designed: Integration framework supports SAP HCM/SuccessFactors connectivity. Auto-exclusion of employees on leave from pickup/drop schedules and dynamic route adjustment requires integration development.

3. Walk through the live demonstration using Integration Architecture – SAP Roster, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP roster and leave integration API mapping, real-time sync, and auto-exclusion logic requires integration development and testing. — by executing the proposed remediation: Develop SAP CPI integration for roster/leave feed; implement auto-exclusion rule engine; validate with Expertise SAP environment.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Integration Architecture – SAP Roster.

- The gap ("SAP roster and leave integration API mapping, real-time sync, and auto-exclusion logic requires integration development and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #32 — Intelligent route optimisation & consolidation

| RFP Reference: Section 3.4.2 / BM-05 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Partially Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 16–19) |

Objective / Scope

Demonstrate that "Intelligent route optimisation & consolidation" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Intelligent route optimisation & consolidation".

2. Configure and execute the capability as designed: Route optimization capability identifies low-occupancy routes and provides consolidation recommendations based on origin/destination, shift timing, planned occupancy, and route distance.

3. Walk through the live demonstration using Route Optimization Module – Partial Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Full route optimization engine requires configuration of consolidation thresholds and validation with Expertise route data. — by executing the proposed remediation: Configure consolidation rules and occupancy thresholds; implement route consolidation recommendation engine; validate outputs.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Route Optimization Module – Partial Demo.

- The gap ("Full route optimization engine requires configuration of consolidation thresholds and validation with Expertise route data.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #33 — Geo-fence violation alerts & off-day operation controls

| RFP Reference: Section 3.4.2 / BM-06 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Partially Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Geo-fence violation alerts & off-day operation controls" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Geo-fence violation alerts & off-day operation controls".

2. Configure and execute the capability as designed: Geo-fence alert framework is available. Integration with GPS (Saudi Ex) required for real-time violation detection. Off-day operation control alerts require GPS integration.

3. Walk through the live demonstration using Geo-fence Module; GPS Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Requires GPS (Saudi Ex) integration for real-time geo-fence violation detection and alert triggering. — by executing the proposed remediation: Integrate Saudi Ex GPS feed; configure geo-fence zones; implement violation alert rules and notification workflows.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Geo-fence Module; GPS Integration Spec.

- The gap ("Requires GPS (Saudi Ex) integration for real-time geo-fence violation detection and alert triggering.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #34 — Bus compliance document management (MIZAN, Istimara, Insurance)

| RFP Reference: Section 3.4.2 / BM-07 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Not Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Bus compliance document management (MIZAN, Istimara, Insurance)" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Bus compliance document management (MIZAN, Istimara, Insurance)".

2. Configure and execute the capability as designed: Document management framework supports insurance and Istimara. MIZAN-specific permit type and KSA regulatory compliance category requires additional configuration and development.

3. Walk through the live demonstration using Document Management Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — MIZAN permit type configuration and KSA-specific regulatory category requires development for bus compliance. — by executing the proposed remediation: Develop MIZAN document type and compliance category; integrate expiry alerts and compliance dashboard for bus fleet.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Document Management Module.

- The gap ("MIZAN permit type configuration and KSA-specific regulatory category requires development for bus compliance.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #35 — Financial cross-charge to departments/projects via SAP

| RFP Reference: Section 3.4.2 / BM-08 | Phase: Integration |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Not Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–16) |

Objective / Scope

Demonstrate that "Financial cross-charge to departments/projects via SAP" is delivered as part of the Bus Management (Employee Transportation) workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Financial cross-charge to departments/projects via SAP".

2. Configure and execute the capability as designed: Financial cross-charge framework available within the platform. SAP CO/PS integration for automated posting to cost centers and projects requires SAP CPI configuration.

3. Walk through the live demonstration using Financial Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP CO/PS integration for cross-charge posting requires API design, SAP CPI configuration, and testing. — by executing the proposed remediation: Design and configure SAP CO/PS integration via SAP CPI; test cross-charge postings with Expertise SAP environment.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Financial Integration Spec.

- The gap ("SAP CO/PS integration for cross-charge posting requires API design, SAP CPI configuration, and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #36 — Period-based bus allocation (weekly/monthly planning)

| RFP Reference: Section 3.4.2 / BM-09 | Phase: Build |
| --- | --- |
| Category: BUS MANAGEMENT (EMPLOYEE TRANSPORTATION) | Fit Status: Fully Available |
| Owner: Functional Consultant – Bus Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–13) |

Objective / Scope

Demonstrate that "Period-based bus allocation (weekly/monthly planning)" is delivered as part of the Bus Management (Employee Transportation) workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for bus management (employee transportation) covering the scenario: "Period-based bus allocation (weekly/monthly planning)".

2. Configure and execute the capability as designed: Bus allocation module supports period-based planning (weekly, monthly) with capacity tracking, route assignment, and scheduled occupancy visibility.

3. Walk through the live demonstration using Bus Period Allocation Config – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Bus Period Allocation Config – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# HEAVY VEHICLE & EQUIPMENT MANAGEMENT

## Item #37 — Equipment master data setup (trucks, trailers, low-beds, cranes)

| RFP Reference: Section 3.4.3 / HV-01 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–9) |

Objective / Scope

Demonstrate that "Equipment master data setup (trucks, trailers, low-beds, cranes)" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Equipment master data setup (trucks, trailers, low-beds, cranes)".

2. Configure and execute the capability as designed: Equipment master covers all heavy vehicle categories (trucks, trailers, low-beds, cranes, heavy equipment) with full attributes including load capacity, axle details, compliance profile, and ownership.

3. Walk through the live demonstration using Equipment Master Data Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Equipment Master Data Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #38 — Transport request & approval workflow (35–40+ daily requests)

| RFP Reference: Section 3.4.3 / HV-02 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Transport request & approval workflow (35–40+ daily requests)" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Transport request & approval workflow (35–40+ daily requests)".

2. Configure and execute the capability as designed: Transport request module handles high-volume daily requests with configurable approval workflows, priority handling, and automated routing based on vehicle type and request attributes.

3. Walk through the live demonstration using Heavy Vehicle Request Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Heavy Vehicle Request Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #39 — Transport vehicle request approval workflow

| RFP Reference: Section 3.4.3 / HV-03 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Transport vehicle request approval workflow" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Transport vehicle request approval workflow".

2. Configure and execute the capability as designed: Multi-level approval workflow for heavy vehicle requests with configurable approval steps, parallel/sequential routing, and SLA-based escalation.

3. Walk through the live demonstration using Workflow Builder – Heavy Vehicle Approval Config, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Builder – Heavy Vehicle Approval Config.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #40 — Transport vehicle auto-allocation / suggestion

| RFP Reference: Section 3.4.3 / HV-04 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Transport vehicle auto-allocation / suggestion" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Transport vehicle auto-allocation / suggestion".

2. Configure and execute the capability as designed: System provides vehicle suggestion based on load requirements, route constraints, permit requirements, current availability, and compliance readiness.

3. Walk through the live demonstration using Vehicle Suggestion Engine – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vehicle Suggestion Engine – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #41 — Automatic data population based on requestor's mobilization and department

| RFP Reference: Section 3.4.3 / HV-05 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Automatic data population based on requestor's mobilization and department" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Automatic data population based on requestor's mobilization and department".

2. Configure and execute the capability as designed: Request form auto-populates employee details (department, cost center, project/WBS, location) from SAP Employee Master integration upon requester identification.

3. Walk through the live demonstration using Auto-Population Config – Request Form Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Auto-Population Config – Request Form Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #42 — Auto form filling

| RFP Reference: Section 3.4.3 / HV-06 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Auto form filling" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Auto form filling".

2. Configure and execute the capability as designed: Smart form auto-fills requester details, department, cost center, project code, and location fields based on SAP employee data reducing manual entry and errors.

3. Walk through the live demonstration using Smart Form Config – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Smart Form Config – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #43 — Intelligent vehicle recommendation engine (load, route, availability)

| RFP Reference: Section 3.4.3 / HV-07 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–13) |

Objective / Scope

Demonstrate that "Intelligent vehicle recommendation engine (load, route, availability)" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Intelligent vehicle recommendation engine (load, route, availability)".

2. Configure and execute the capability as designed: Recommendation engine evaluates vehicle suitability based on load weight, dimensions, route constraints, permit requirements, current availability, and real-time GPS location.

3. Walk through the live demonstration using Recommendation Engine – Heavy Vehicle Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Recommendation Engine – Heavy Vehicle Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #44 — KSA regulatory compliance setup (MIZAN, TAMM, MVPI, Tasriya, Naql)

| RFP Reference: Section 3.4.3 / HV-08 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Not Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 10–13) |

Objective / Scope

Demonstrate that "KSA regulatory compliance setup (MIZAN, TAMM, MVPI, Tasriya, Naql)" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "KSA regulatory compliance setup (MIZAN, TAMM, MVPI, Tasriya, Naql)".

2. Configure and execute the capability as designed: Compliance profile framework is available on the equipment master. KSA-specific regulatory categories (MIZAN, TAMM, MVPI, Tasriya, Naql) require development of compliance rule sets and permit validation workflows.

3. Walk through the live demonstration using Equipment Master – Compliance Profile, capturing screenshots/recording as objective evidence.

4. Address the identified gap — KSA regulatory compliance categories and permit validation workflows require specific development for MIZAN, TAMM, MVPI, Tasriya, and Naql requirements. — by executing the proposed remediation: Design and develop KSA compliance rule set for each regulatory category; build permit validation engine; integrate with regulatory alert workflows.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Equipment Master – Compliance Profile.

- The gap ("KSA regulatory compliance categories and permit validation workflows require specific development for MIZAN, TAMM, MVPI, Tasriya, and Naql requirements.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #45 — Permit validation prior to dispatch

| RFP Reference: Section 3.4.3 / HV-09 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Permit validation prior to dispatch" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Permit validation prior to dispatch".

2. Configure and execute the capability as designed: System validates all required permits against equipment compliance profile before allowing dispatch confirmation. Invalid or expired permits trigger blocking alerts.

3. Walk through the live demonstration using Permit Validation – Pre-Dispatch Check Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Permit Validation – Pre-Dispatch Check Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #46 — Vendor RFQ creation, bid comparison & assignment workflow

| RFP Reference: Section 3.4.3 / HV-10 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Vendor RFQ creation, bid comparison & assignment workflow" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Vendor RFQ creation, bid comparison & assignment workflow".

2. Configure and execute the capability as designed: RFQ framework supports vendor invitation and bid collection. Full bid comparison matrix and vendor selection workflow require development.

3. Walk through the live demonstration using Vendor RFQ Module – Partial Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Structured bid comparison matrix and automated vendor scoring/selection workflow require development. — by executing the proposed remediation: Develop bid comparison module and vendor selection workflow; integrate with vendor master and rate card master.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vendor RFQ Module – Partial Demo.

- The gap ("Structured bid comparison matrix and automated vendor scoring/selection workflow require development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #47 — Trip execution monitoring & GPS-based tracking

| RFP Reference: Section 3.4.3 / HV-11 | Phase: Integration |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Not Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–16) |

Objective / Scope

Demonstrate that "Trip execution monitoring & GPS-based tracking" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Trip execution monitoring & GPS-based tracking".

2. Configure and execute the capability as designed: Trip execution milestone tracking available within the platform. Real-time GPS tracking requires integration with Saudi Ex GPS system.

3. Walk through the live demonstration using Trip Monitoring Module; GPS Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — GPS-based real-time trip tracking requires Saudi Ex integration development. — by executing the proposed remediation: Develop Saudi Ex GPS integration; configure real-time trip status update; implement geo-visibility on live map.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Trip Monitoring Module; GPS Integration Spec.

- The gap ("GPS-based real-time trip tracking requires Saudi Ex integration development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #48 — Proof of delivery (driver/vendor upload) & trip completion

| RFP Reference: Section 3.4.3 / HV-12 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Proof of delivery (driver/vendor upload) & trip completion" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Proof of delivery (driver/vendor upload) & trip completion".

2. Configure and execute the capability as designed: Proof of delivery supports document/photo upload by driver or vendor. Trip completion confirmation triggers workflow and SAP cost posting.

3. Walk through the live demonstration using Driver photo clicking demo shown, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver photo clicking demo shown.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #49 — SAP PS/CO integration for project-based costing

| RFP Reference: Section 3.4.3 / HV-13 | Phase: Integration |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Not Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–17) |

Objective / Scope

Demonstrate that "SAP PS/CO integration for project-based costing" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "SAP PS/CO integration for project-based costing".

2. Configure and execute the capability as designed: Integration framework available. SAP PS/CO integration for project-based cost allocation requires SAP CPI configuration, WBS mapping, and end-to-end testing.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP PS/CO integration requires API design, SAP CPI configuration, WBS/project mapping, and testing with Expertise SAP environment. — by executing the proposed remediation: Design SAP PS/CO integration specs; configure SAP CPI; test project-based cost posting with Expertise system.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP PS/CO integration requires API design, SAP CPI configuration, WBS/project mapping, and testing with Expertise SAP environment.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #50 — Equipment availability forecasting (release & next availability)

| RFP Reference: Section 3.4.3 / HV-14 | Phase: Build |
| --- | --- |
| Category: HEAVY VEHICLE & EQUIPMENT MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Heavy Vehicle Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 16–19) |

Objective / Scope

Demonstrate that "Equipment availability forecasting (release & next availability)" is delivered as part of the Heavy Vehicle & Equipment Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for heavy vehicle & equipment management covering the scenario: "Equipment availability forecasting (release & next availability)".

2. Configure and execute the capability as designed: Equipment availability module tracks current assignments, planned maintenance, and estimated release dates providing next availability forecasting for planning.

3. Walk through the live demonstration using Equipment Availability Dashboard – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Equipment Availability Dashboard – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# DRIVER MANAGEMENT

## Item #51 — Centralised driver master data (owned & vendor drivers)

| RFP Reference: Section 3.4.4 / DM-01 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 7–9) |

Objective / Scope

Demonstrate that "Centralised driver master data (owned & vendor drivers)" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Centralised driver master data (owned & vendor drivers)".

2. Configure and execute the capability as designed: Single driver master covers owned and vendor drivers with full profile including Employee ID (SAP), license category, Iqama, insurance, and current/historical assignment.

3. Walk through the live demonstration using Driver Master Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Master Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #52 — Document management (license, Iqama, insurance) & expiry alerts

| RFP Reference: Section 3.4.4 / DM-02 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–11) |

Objective / Scope

Demonstrate that "Document management (license, Iqama, insurance) & expiry alerts" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Document management (license, Iqama, insurance) & expiry alerts".

2. Configure and execute the capability as designed: Driver document management covers driving license (issue/expiry), Iqama, and insurance with automated expiry alerts, compliance dashboards, and audit trail.

3. Walk through the live demonstration using Driver Document Management – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Document Management – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #53 — Driver utilisation & availability tracking (trips, idle time, absenteeism)

| RFP Reference: Section 3.4.4 / DM-03 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Driver utilisation & availability tracking (trips, idle time, absenteeism)" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Driver utilisation & availability tracking (trips, idle time, absenteeism)".

2. Configure and execute the capability as designed: Driver utilization module tracks trips completed, idle vs active time, and absenteeism linked to SAP roster/leave data.

3. Walk through the live demonstration using Driver Utilization Dashboard – Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP Integration Required — by executing the proposed remediation: –

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Utilization Dashboard – Demo.

- The gap ("SAP Integration Required") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #54 — Driver communication

| RFP Reference: Section 3.4.4 / DM-04 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Driver communication" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Driver communication".

2. Configure and execute the capability as designed: In-app messaging and notification system enables direct communication with drivers for trip assignments, schedule changes, alerts, and emergency notifications.

3. Walk through the live demonstration using Driver Communication Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Communication Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #55 — Driver dashboard

| RFP Reference: Section 3.4.4 / DM-05 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Driver dashboard" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Driver dashboard".

2. Configure and execute the capability as designed: Role-based driver dashboard displays today's assignments, trip status, document expiry alerts, and performance KPIs accessible via mobile-friendly interface.

3. Walk through the live demonstration using Driver Dashboard – Mobile Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Dashboard – Mobile Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #56 — Driver trip logging

| RFP Reference: Section 3.4.4 / DM-06 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Driver trip logging" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Driver trip logging".

2. Configure and execute the capability as designed: All driver trips logged with start/end time, route taken, distance, stops, deviations, and trip status. Linked to vehicle GPS data for audit trail.

3. Walk through the live demonstration using Trip Logging Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Trip Logging Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #57 — Performance & safety insights (violations, on-time rate, completion rate)

| RFP Reference: Section 3.4.4 / DM-07 | Phase: Build |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–13) |

Objective / Scope

Demonstrate that "Performance & safety insights (violations, on-time rate, completion rate)" is delivered as part of the Driver Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "Performance & safety insights (violations, on-time rate, completion rate)".

2. Configure and execute the capability as designed: Driver performance analytics covers safety violations (from GPS), on-time pickup/drop %, route deviation count, trip completion rate, and incident frequency.

3. Walk through the live demonstration using Driver Performance Analytics – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Performance Analytics – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #58 — SAP Employee Master & roster integration

| RFP Reference: Section 3.4.4 / DM-08 | Phase: Integration |
| --- | --- |
| Category: DRIVER MANAGEMENT | Fit Status: Not Available |
| Owner: Functional Consultant – Driver Management Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–15) |

Objective / Scope

Demonstrate that "SAP Employee Master & roster integration" is delivered as part of the Driver Management workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for driver management covering the scenario: "SAP Employee Master & roster integration".

2. Configure and execute the capability as designed: Integration framework supports SAP HCM/SuccessFactors connectivity. Employee and driver master sync, roster, shift, and leave integration requires SAP CPI configuration.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP Employee Master and roster integration requires API design, SAP CPI configuration, and testing. — by executing the proposed remediation: Design SAP HCM/SuccessFactors integration specs; configure SAP CPI; validate driver/employee master sync with Expertise SAP.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP Employee Master and roster integration requires API design, SAP CPI configuration, and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# VEHICLE VIOLATIONS & COMPLIANCE

## Item #59 — Violation capture config (speeding, geo-fence breach, doc non-compliance)

| RFP Reference: Section 3.4.5 / VC-01 | Phase: Build |
| --- | --- |
| Category: VEHICLE VIOLATIONS & COMPLIANCE | Fit Status: Partially Available |
| Owner: Functional Consultant – Compliance Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Violation capture config (speeding, geo-fence breach, doc non-compliance)" is delivered as part of the Vehicle Violations & Compliance workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vehicle violations & compliance covering the scenario: "Violation capture config (speeding, geo-fence breach, doc non-compliance)".

2. Configure and execute the capability as designed: Violation capture module configured for speeding, route deviation, geo-fence breach, and document non-compliance. Manual entry and GPS-triggered violations supported.

3. Walk through the live demonstration using Violation Capture Config – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Violation Capture Config – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #60 — Multi-source violation ingestion (GPS, manual entry, govt portal)

| RFP Reference: Section 3.4.5 / VC-02 | Phase: Integration |
| --- | --- |
| Category: VEHICLE VIOLATIONS & COMPLIANCE | Fit Status: Not Available |
| Owner: Functional Consultant – Compliance Module | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–15) |

Objective / Scope

Demonstrate that "Multi-source violation ingestion (GPS, manual entry, govt portal)" is delivered as part of the Vehicle Violations & Compliance workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vehicle violations & compliance covering the scenario: "Multi-source violation ingestion (GPS, manual entry, govt portal)".

2. Configure and execute the capability as designed: Manual entry and GPS-based violations supported. Government portal reference ingestion requires integration development.

3. Walk through the live demonstration using Violation Ingestion Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Government portal integration for automated violation ingestion requires API development. — by executing the proposed remediation: Develop government portal integration or manual import workflow for government-issued violation references.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Violation Ingestion Module.

- The gap ("Government portal integration for automated violation ingestion requires API development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #61 — Violation lifecycle management (reported → under review → resolved)

| RFP Reference: Section 3.4.5 / VC-03 | Phase: Build |
| --- | --- |
| Category: VEHICLE VIOLATIONS & COMPLIANCE | Fit Status: Partially Available |
| Owner: Functional Consultant – Compliance Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Violation lifecycle management (reported → under review → resolved)" is delivered as part of the Vehicle Violations & Compliance workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vehicle violations & compliance covering the scenario: "Violation lifecycle management (reported → under review → resolved)".

2. Configure and execute the capability as designed: Violation status tracking partially available. Full lifecycle management including Disputed status and structured resolution workflow requires development.

3. Walk through the live demonstration using Violation Module – Partial Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Disputed status handling and structured lifecycle workflow (Reported → Under Review → Disputed → Resolved/Closed) requires development. — by executing the proposed remediation: Develop complete violation lifecycle workflow with all status transitions, approval steps, and audit trail.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Violation Module – Partial Demo.

- The gap ("Disputed status handling and structured lifecycle workflow (Reported → Under Review → Disputed → Resolved/Closed) requires development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #62 — Financial & disciplinary linkage (cost allocation, vendor penalties, driver record)

| RFP Reference: Section 3.4.5 / VC-04 | Phase: Build |
| --- | --- |
| Category: VEHICLE VIOLATIONS & COMPLIANCE | Fit Status: Partially Available |
| Owner: Functional Consultant – Compliance Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Financial & disciplinary linkage (cost allocation, vendor penalties, driver record)" is delivered as part of the Vehicle Violations & Compliance workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vehicle violations & compliance covering the scenario: "Financial & disciplinary linkage (cost allocation, vendor penalties, driver record)".

2. Configure and execute the capability as designed: Driver record linkage available. Financial cost allocation to department/project and vendor penalty processing require development and SAP integration.

3. Walk through the live demonstration using Driver Records Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Financial linkage for department cost allocation and vendor penalty processing requires development and SAP CO integration. — by executing the proposed remediation: Develop financial linkage module for violation cost allocation; integrate vendor penalty workflow with SAP MM.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Records Module.

- The gap ("Financial linkage for department cost allocation and vendor penalty processing requires development and SAP CO integration.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# VENDOR & RFQ MANAGEMENT

## Item #63 — Vendor master data setup & SAP MM integration

| RFP Reference: Section 3.5.4 / VR-01 | Phase: Integration |
| --- | --- |
| Category: VENDOR & RFQ MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Vendor Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 12–15) |

Objective / Scope

Demonstrate that "Vendor master data setup & SAP MM integration" is delivered as part of the Vendor & Rfq Management workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vendor & rfq management covering the scenario: "Vendor master data setup & SAP MM integration".

2. Configure and execute the capability as designed: Vendor master data management available within the platform. SAP MM integration for vendor master sync requires SAP CPI configuration.

3. Walk through the live demonstration using Vendor Master Module; SAP Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP MM integration for vendor master synchronization requires API design and SAP CPI configuration. — by executing the proposed remediation: Design SAP MM vendor master integration; configure SAP CPI adapter; test bi-directional sync.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vendor Master Module; SAP Integration Spec.

- The gap ("SAP MM integration for vendor master synchronization requires API design and SAP CPI configuration.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #64 — RFQ creation, vendor invitation & bid comparison workflow

| RFP Reference: Section 3.4.3 / VR-02 | Phase: Build |
| --- | --- |
| Category: VENDOR & RFQ MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Vendor Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 9–12) |

Objective / Scope

Demonstrate that "RFQ creation, vendor invitation & bid comparison workflow" is delivered as part of the Vendor & Rfq Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vendor & rfq management covering the scenario: "RFQ creation, vendor invitation & bid comparison workflow".

2. Configure and execute the capability as designed: RFQ creation and vendor invitation framework available. Structured bid comparison matrix and vendor scoring workflow require development.

3. Walk through the live demonstration using RFQ Module – Partial Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Bid comparison matrix and automated vendor scoring/selection workflow require development. — by executing the proposed remediation: Develop bid comparison and vendor selection modules; build approval workflow for vendor award.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against RFQ Module – Partial Demo.

- The gap ("Bid comparison matrix and automated vendor scoring/selection workflow require development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #65 — Rate card master (trip-based / KM-based pricing, validity period, previously quoted rate for similar trip)

| RFP Reference: Section 3.8.4-D / VR-03 | Phase: Build |
| --- | --- |
| Category: VENDOR & RFQ MANAGEMENT | Fit Status: Partially Available |
| Owner: Functional Consultant – Vendor Management Module | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Rate card master (trip-based / KM-based pricing, validity period, previously quoted rate for similar trip)" is delivered as part of the Vendor & Rfq Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vendor & rfq management covering the scenario: "Rate card master (trip-based / KM-based pricing, validity period, previously quoted rate for similar trip)".

2. Configure and execute the capability as designed: Rate card master supports trip-based and KM-based pricing models with validity periods, vendor-specific rates, and contract references.

3. Address the identified gap — Development — by executing the proposed remediation: Will be developed based on user inputs

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- The gap ("Development") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #66 — Vendor performance KPI tracking (SLA, cost variance, invoice accuracy)

| RFP Reference: Section 3.7.2.4 / VR-04 | Phase: Build |
| --- | --- |
| Category: VENDOR & RFQ MANAGEMENT | Fit Status: Fully Available |
| Owner: Functional Consultant – Vendor Management Module | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 12–15) |

Objective / Scope

Demonstrate that "Vendor performance KPI tracking (SLA, cost variance, invoice accuracy)" is delivered as part of the Vendor & Rfq Management workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for vendor & rfq management covering the scenario: "Vendor performance KPI tracking (SLA, cost variance, invoice accuracy)".

2. Configure and execute the capability as designed: Vendor performance dashboard tracks SLA compliance %, cost variance vs contract, service rejection/failure rate, compliance adherence, and invoice accuracy rate.

3. Walk through the live demonstration using Vendor Performance Dashboard – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vendor Performance Dashboard – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# SAP S/4HANA INTEGRATION

## Item #67 — Employee & driver master integration (HCM / SuccessFactors)

| RFP Reference: Section 3.5.1 / SI-01 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 11–14) |

Objective / Scope

Demonstrate that "Employee & driver master integration (HCM / SuccessFactors)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Employee & driver master integration (HCM / SuccessFactors)".

2. Configure and execute the capability as designed: Integration framework and API connectors available. SAP HCM/SuccessFactors employee and driver master sync requires SAP CPI configuration and testing with Expertise environment.

3. Walk through the live demonstration using SAP Integration Architecture Document, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Requires SAP CPI configuration, API mapping, and testing with Expertise SAP HCM/SuccessFactors. — by executing the proposed remediation: Design integration specs; configure SAP CPI; develop field mapping; conduct integration testing.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture Document.

- The gap ("Requires SAP CPI configuration, API mapping, and testing with Expertise SAP HCM/SuccessFactors.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #68 — Employee roster, shift & leave integration

| RFP Reference: Section 3.5.2 / SI-02 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 11–14) |

Objective / Scope

Demonstrate that "Employee roster, shift & leave integration" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Employee roster, shift & leave integration".

2. Configure and execute the capability as designed: Roster and leave integration framework available. Auto-exclusion logic and dynamic route adjustment require integration development and testing.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Real-time roster/leave sync and auto-exclusion logic require SAP CPI integration development. — by executing the proposed remediation: Develop SAP CPI integration for roster/leave; implement auto-exclusion engine; validate with Expertise data.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("Real-time roster/leave sync and auto-exclusion logic require SAP CPI integration development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #69 — Vehicle & equipment master sync (SAP PM / EAM)

| RFP Reference: Section 3.5.3 / SI-03 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 12–15) |

Objective / Scope

Demonstrate that "Vehicle & equipment master sync (SAP PM / EAM)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Vehicle & equipment master sync (SAP PM / EAM)".

2. Configure and execute the capability as designed: Equipment master integration framework supports SAP PM/EAM connectivity. Status synchronization (Active, Under Maintenance, Breakdown) requires bi-directional API configuration.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP PM/EAM bi-directional sync requires API design, SAP CPI adapter configuration, and testing. — by executing the proposed remediation: Design SAP PM integration specs; configure SAP CPI; test equipment master and status sync.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP PM/EAM bi-directional sync requires API design, SAP CPI adapter configuration, and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #70 — Vendor & vendor-vehicle integration (SAP MM + PM)

| RFP Reference: Section 3.5.4 / SI-04 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 12–15) |

Objective / Scope

Demonstrate that "Vendor & vendor-vehicle integration (SAP MM + PM)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Vendor & vendor-vehicle integration (SAP MM + PM)".

2. Configure and execute the capability as designed: Vendor and vehicle-to-vendor association integration requires SAP MM + PM integration via SAP CPI for clear fleet segregation.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP MM + PM integration for vendor-vehicle association requires SAP CPI configuration and testing. — by executing the proposed remediation: Design SAP MM+PM integration; configure SAP CPI; test vendor master and equipment association sync.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP MM + PM integration for vendor-vehicle association requires SAP CPI configuration and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #71 — Maintenance & availability integration — block vehicle on maintenance (SAP PM)

| RFP Reference: Section 3.5.5 / SI-05 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–16) |

Objective / Scope

Demonstrate that "Maintenance & availability integration — block vehicle on maintenance (SAP PM)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Maintenance & availability integration — block vehicle on maintenance (SAP PM)".

2. Configure and execute the capability as designed: Maintenance blocking logic available in platform. SAP PM maintenance notification trigger and status synchronization requires integration development.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP PM maintenance notification trigger and vehicle blocking logic requires integration development. — by executing the proposed remediation: Develop SAP PM integration for maintenance notifications; implement vehicle blocking on maintenance status.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP PM maintenance notification trigger and vehicle blocking logic requires integration development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #72 — Project, cost centre & financial integration (SAP PS / CO)

| RFP Reference: Section 3.5.6 / SI-06 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–17) |

Objective / Scope

Demonstrate that "Project, cost centre & financial integration (SAP PS / CO)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Project, cost centre & financial integration (SAP PS / CO)".

2. Configure and execute the capability as designed: Financial integration framework available. SAP PS/CO integration for WBS assignment, cost center allocation, and chargeback automation requires SAP CPI configuration.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP PS/CO integration for project costing and chargeback requires SAP CPI configuration and testing. — by executing the proposed remediation: Design SAP PS/CO integration; configure SAP CPI; test cost center and WBS posting with Expertise system.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("SAP PS/CO integration for project costing and chargeback requires SAP CPI configuration and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #73 — Automated cross-charge & vendor invoicing via SAP

| RFP Reference: Section 3.5.7 / SI-07 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–17) |

Objective / Scope

Demonstrate that "Automated cross-charge & vendor invoicing via SAP" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Automated cross-charge & vendor invoicing via SAP".

2. Configure and execute the capability as designed: Cross-charge automation framework available. SAP MM/FI integration for automated vendor invoicing requires SAP CPI configuration and end-to-end testing.

3. Walk through the live demonstration using SAP Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Automated vendor invoicing via SAP MM/FI requires integration design, SAP CPI configuration, and testing. — by executing the proposed remediation: Design SAP MM/FI integration for vendor invoicing; configure SAP CPI; test end-to-end invoicing process.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against SAP Integration Architecture.

- The gap ("Automated vendor invoicing via SAP MM/FI requires integration design, SAP CPI configuration, and testing.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #74 — Alerts, events & notification integration (Fiori Inbox / email / SMS)

| RFP Reference: Section 3.5.7 / SI-08 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–16) |

Objective / Scope

Demonstrate that "Alerts, events & notification integration (Fiori Inbox / email / SMS)" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Alerts, events & notification integration (Fiori Inbox / email / SMS)".

2. Configure and execute the capability as designed: In-app and email notifications available. SAP Fiori Inbox integration and SMS gateway configuration require additional setup.

3. Walk through the live demonstration using Notification Module Config, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP Fiori Inbox integration requires SAP CPI configuration. SMS gateway requires third-party SMS provider setup. — by executing the proposed remediation: Configure SAP Fiori Inbox integration; set up SMS gateway; test multi-channel notification delivery.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Notification Module Config.

- The gap ("SAP Fiori Inbox integration requires SAP CPI configuration. SMS gateway requires third-party SMS provider setup.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #75 — GPS (Saudi Ex) real-time integration

| RFP Reference: Section 3.5.8.2 / SI-09 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–16) |

Objective / Scope

Demonstrate that "GPS (Saudi Ex) real-time integration" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "GPS (Saudi Ex) real-time integration".

2. Configure and execute the capability as designed: GPS integration framework available with standard REST/API connectors. Saudi Ex GPS integration requires API specification from Saudi Ex and integration development.

3. Walk through the live demonstration using GPS Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Saudi Ex GPS API specification required; real-time vehicle location, speed, idle time, and route adherence integration to be developed. — by executing the proposed remediation: Obtain Saudi Ex API documentation; develop GPS integration; configure real-time data feed; test with live vehicles.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against GPS Integration Architecture.

- The gap ("Saudi Ex GPS API specification required; real-time vehicle location, speed, idle time, and route adherence integration to be developed.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #76 — ZKT Biotime attendance device integration

| RFP Reference: Section 3.4.4 / SI-10 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–15) |

Objective / Scope

Demonstrate that "ZKT Biotime attendance device integration" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "ZKT Biotime attendance device integration".

2. Configure and execute the capability as designed: Attendance data integration framework available. ZKT Biotime API/connector requires development for real-time attendance data sync to support driver availability tracking.

3. Walk through the live demonstration using Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — ZKT Biotime API integration for attendance data sync requires development. — by executing the proposed remediation: Obtain ZKT Biotime API specs; develop integration connector; test attendance data sync.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Integration Architecture.

- The gap ("ZKT Biotime API integration for attendance data sync requires development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #77 — Petro APP fuel usage integration

| RFP Reference: Section 3.4.1 / SI-11 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–16) |

Objective / Scope

Demonstrate that "Petro APP fuel usage integration" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "Petro APP fuel usage integration".

2. Configure and execute the capability as designed: Fuel data integration framework available. Petro APP API integration requires specification from Expertise and connector development for fuel usage data sync per vehicle.

3. Walk through the live demonstration using Integration Architecture, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Petro APP API specification required for fuel usage data integration development. — by executing the proposed remediation: Obtain Petro APP API documentation; develop integration; test fuel data sync per vehicle.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Integration Architecture.

- The gap ("Petro APP API specification required for fuel usage data integration development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #78 — KSA TGA / Naql / MIZAN regulatory data alignment

| RFP Reference: Section 3.5.8.4 / SI-12 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–17) |

Objective / Scope

Demonstrate that "KSA TGA / Naql / MIZAN regulatory data alignment" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "KSA TGA / Naql / MIZAN regulatory data alignment".

2. Configure and execute the capability as designed: Compliance data framework available. KSA regulatory authority integration (TGA, Naql, MIZAN) requires development of permit tracking, route validation, and regulatory alert workflows.

3. Walk through the live demonstration using Compliance Module; Regulatory Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — KSA regulatory authority API access and integration for TGA, Naql, and MIZAN data alignment requires development. — by executing the proposed remediation: Assess API availability from TGA/Naql/MIZAN; develop integration or structured data alignment workflows; implement permit and route validation.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Compliance Module; Regulatory Integration Spec.

- The gap ("KSA regulatory authority API access and integration for TGA, Naql, and MIZAN data alignment requires development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #79 — API integration layer (SAP CPI / PI-PO) config & error monitoring

| RFP Reference: Section 3.10 / SI-13 | Phase: Integration |
| --- | --- |
| Category: SAP S/4HANA INTEGRATION | Fit Status: Not Available |
| Owner: Integration Lead – SAP CPI/PI-PO | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 12–16) |

Objective / Scope

Demonstrate that "API integration layer (SAP CPI / PI-PO) config & error monitoring" is delivered as part of the Sap S/4Hana Integration workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for sap s/4hana integration covering the scenario: "API integration layer (SAP CPI / PI-PO) config & error monitoring".

2. Configure and execute the capability as designed: API-based integration architecture designed for SAP CPI/PI-PO compatibility. Error handling, monitoring, and retry logic framework available. Detailed configuration requires SAP environment access.

3. Walk through the live demonstration using Technical Architecture Document, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP CPI/PI-PO specific configuration requires access to Expertise SAP middleware environment for adapter setup and error monitoring. — by executing the proposed remediation: Design integration architecture; configure SAP CPI adapters; implement error monitoring and alerting; conduct end-to-end testing.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Technical Architecture Document.

- The gap ("SAP CPI/PI-PO specific configuration requires access to Expertise SAP middleware environment for adapter setup and error monitoring.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# GEO-FENCING & GPS TRACKING

## Item #80 — Geo-fence definition for all vehicle categories (sites, depots, restricted zones)

| RFP Reference: Section 3.5.8.1 / GF-01 | Phase: Build |
| --- | --- |
| Category: GEO-FENCING & GPS TRACKING | Fit Status: Not Available |
| Owner: Integration Lead – GPS/GIS (Saudi Ex) | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 10–13) |

Objective / Scope

Demonstrate that "Geo-fence definition for all vehicle categories (sites, depots, restricted zones)" is delivered as part of the Geo-Fencing & Gps Tracking workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for geo-fencing & gps tracking covering the scenario: "Geo-fence definition for all vehicle categories (sites, depots, restricted zones)".

2. Configure and execute the capability as designed: Geo-fence definition module supports polygon/radius-based geo-fences for project sites, offices, depots, pickup/drop locations, and restricted/high-risk zones across all vehicle categories.

3. Walk through the live demonstration using Geo-fence Config Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Integrate with GPS — by executing the proposed remediation: Need to Integrate

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Geo-fence Config Module – Application Demo.

- The gap ("Integrate with GPS") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #81 — Auto-trigger alerts (entry, exit, unauthorised deviation, time-based validation)

| RFP Reference: Section 3.5.8.1 / GF-02 | Phase: Build |
| --- | --- |
| Category: GEO-FENCING & GPS TRACKING | Fit Status: Not Available |
| Owner: Integration Lead – GPS/GIS (Saudi Ex) | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Auto-trigger alerts (entry, exit, unauthorised deviation, time-based validation)" is delivered as part of the Geo-Fencing & Gps Tracking workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for geo-fencing & gps tracking covering the scenario: "Auto-trigger alerts (entry, exit, unauthorised deviation, time-based validation)".

2. Configure and execute the capability as designed: Alert configuration supports auto-triggers on geo-fence entry, exit, unauthorized deviation, and time-based validation (early/delayed arrival) with multi-channel notification.

3. Walk through the live demonstration using Geo-fence Alert Config – Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Integrate with SaudiEx — by executing the proposed remediation: Need to Integrate

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Geo-fence Alert Config – Demo.

- The gap ("Integrate with SaudiEx") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #82 — GPS real-time tracking — live map view for transport admin

| RFP Reference: Section 3.5.8.2 / GF-03 | Phase: Integration |
| --- | --- |
| Category: GEO-FENCING & GPS TRACKING | Fit Status: Not Available |
| Owner: Integration Lead – GPS/GIS (Saudi Ex) | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–16) |

Objective / Scope

Demonstrate that "GPS real-time tracking — live map view for transport admin" is delivered as part of the Geo-Fencing & Gps Tracking workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for geo-fencing & gps tracking covering the scenario: "GPS real-time tracking — live map view for transport admin".

2. Configure and execute the capability as designed: Live map view framework available within the platform. Real-time GPS data display requires Saudi Ex GPS integration.

3. Address the identified gap — Real-time GPS vehicle location on live map requires Saudi Ex integration. — by executing the proposed remediation: Integrate Saudi Ex GPS; configure live map view for transport admin; test real-time vehicle position updates.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- The gap ("Real-time GPS vehicle location on live map requires Saudi Ex integration.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #83 — Employee / passenger view — assigned vehicle, driver location & ETA

| RFP Reference: Section 3.5.8.2 / GF-04 | Phase: Build |
| --- | --- |
| Category: GEO-FENCING & GPS TRACKING | Fit Status: Not Available |
| Owner: Integration Lead – GPS/GIS (Saudi Ex) | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 14–16) |

Objective / Scope

Demonstrate that "Employee / passenger view — assigned vehicle, driver location & ETA" is delivered as part of the Geo-Fencing & Gps Tracking workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for geo-fencing & gps tracking covering the scenario: "Employee / passenger view — assigned vehicle, driver location & ETA".

2. Configure and execute the capability as designed: Employee/passenger mobile view displays assigned vehicle details, driver location, and estimated arrival time for pickup/drop, reducing coordination calls.

3. Address the identified gap — Need to Develop — by executing the proposed remediation: once GOS integration is done, this will be develped

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- The gap ("Need to Develop") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #84 — Trip history logs (route, stops, deviations, duration) & audit replay

| RFP Reference: Section 3.5.8.3 / GF-05 | Phase: Build |
| --- | --- |
| Category: GEO-FENCING & GPS TRACKING | Fit Status: Partially Available |
| Owner: Integration Lead – GPS/GIS (Saudi Ex) | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 14–16) |

Objective / Scope

Demonstrate that "Trip history logs (route, stops, deviations, duration) & audit replay" is delivered as part of the Geo-Fencing & Gps Tracking workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for geo-fencing & gps tracking covering the scenario: "Trip history logs (route, stops, deviations, duration) & audit replay".

2. Configure and execute the capability as designed: Trip logging framework available. Full historical audit replay of GPS-tracked route, stops, deviations, and duration requires GPS integration data storage and replay feature development.

3. Walk through the live demonstration using Trip Logging Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — GPS-based trip history replay requires Saudi Ex integration data retention and replay feature development. — by executing the proposed remediation: Develop trip history storage from GPS feed; build audit replay feature with route visualization.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Trip Logging Module.

- The gap ("GPS-based trip history replay requires Saudi Ex integration data retention and replay feature development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# REPORTING, DASHBOARDS & ANALYTICS

## Item #85 — Management dashboard (fleet utilisation, costs, compliance, exceptions)

| RFP Reference: Section 3.7.1-A / RA-01 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 14–17) |

Objective / Scope

Demonstrate that "Management dashboard (fleet utilisation, costs, compliance, exceptions)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Management dashboard (fleet utilisation, costs, compliance, exceptions)".

2. Configure and execute the capability as designed: Management dashboard provides fleet utilization overview by category, cost per vehicle/route/project, compliance status summary, vendor vs owned performance, and exception alerts.

3. Walk through the live demonstration using Management Dashboard – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Management Dashboard – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #86 — Transport admin / operations dashboard (live GPS, availability, geo-fence alerts)

| RFP Reference: Section 3.7.1-B / RA-02 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Partially Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 14–17) |

Objective / Scope

Demonstrate that "Transport admin / operations dashboard (live GPS, availability, geo-fence alerts)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Transport admin / operations dashboard (live GPS, availability, geo-fence alerts)".

2. Configure and execute the capability as designed: Operations dashboard with availability, maintenance status, pending requests, and geo-fence violations available. Live GPS tracking requires Saudi Ex integration.

3. Walk through the live demonstration using Operations Dashboard – Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Live GPS vehicle tracking on operations dashboard requires Saudi Ex GPS integration. — by executing the proposed remediation: Integrate Saudi Ex GPS; configure live tracking on operations dashboard.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Operations Dashboard – Demo.

- The gap ("Live GPS vehicle tracking on operations dashboard requires Saudi Ex GPS integration.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #87 — HR / department dashboard (occupancy trends, allocation, eligibility compliance)

| RFP Reference: Section 3.7.1-C / RA-03 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 15–17) |

Objective / Scope

Demonstrate that "HR / department dashboard (occupancy trends, allocation, eligibility compliance)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "HR / department dashboard (occupancy trends, allocation, eligibility compliance)".

2. Configure and execute the capability as designed: HR/Department dashboard displays employee transport utilization, seat occupancy trends, light vehicle allocation by department, and eligibility/policy compliance.

3. Walk through the live demonstration using HR Dashboard – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against HR Dashboard – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #88 — Employee / passenger view dashboard (vehicle, driver, ETA)

| RFP Reference: Section 3.7.1-D / RA-04 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 15–17) |

Objective / Scope

Demonstrate that "Employee / passenger view dashboard (vehicle, driver, ETA)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Employee / passenger view dashboard (vehicle, driver, ETA)".

2. Configure and execute the capability as designed: Employee dashboard shows assigned vehicle and driver details, live pickup/drop tracking, and ETA visibility via mobile-friendly interface.

3. Walk through the live demonstration using Employee Dashboard – Mobile Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Employee Dashboard – Mobile Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #89 — Vehicle, driver, route & vendor KPI configuration

| RFP Reference: Section 3.7.2 / RA-05 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 14–17) |

Objective / Scope

Demonstrate that "Vehicle, driver, route & vendor KPI configuration" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Vehicle, driver, route & vendor KPI configuration".

2. Configure and execute the capability as designed: KPI configuration module covers all vehicle performance KPIs (utilization %, idle time, cost per km, maintenance cost, on-time %), driver KPIs (completion rate, violations), route efficiency KPIs, and vendor performance KPIs.

3. Walk through the live demonstration using KPI Configuration Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against KPI Configuration Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #90 — Vehicle capacity planner & utilisation optimiser

| RFP Reference: Section 3.7.3 / RA-06 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 15–18) |

Objective / Scope

Demonstrate that "Vehicle capacity planner & utilisation optimiser" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Vehicle capacity planner & utilisation optimiser".

2. Configure and execute the capability as designed: Capacity planning module covers seat capacity for buses, load capacity for heavy vehicles, forecasted vs actual utilization, and automatic recommendations for vehicle type, route consolidation, and trip merging.

3. Walk through the live demonstration using Capacity Planner Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Capacity Planner Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #91 — Predictive & trend analytics (maintenance costs, demand forecasting)

| RFP Reference: Section 3.7.4 / RA-07 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 16–19) |

Objective / Scope

Demonstrate that "Predictive & trend analytics (maintenance costs, demand forecasting)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Predictive & trend analytics (maintenance costs, demand forecasting)".

2. Configure and execute the capability as designed: Predictive analytics covers maintenance cost trend analysis, vehicle replacement recommendations, demand forecasting based on historical usage and project timelines, and seasonal demand analysis.

3. Walk through the live demonstration using Analytics Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Analytics Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #92 — SAP-aligned financial & operational reports (cost centre, project/WBS, vendor)

| RFP Reference: Section 3.7.5 / RA-08 | Phase: Integration |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Not Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 16–19) |

Objective / Scope

Demonstrate that "SAP-aligned financial & operational reports (cost centre, project/WBS, vendor)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "SAP-aligned financial & operational reports (cost centre, project/WBS, vendor)".

2. Configure and execute the capability as designed: Operational reports available within the platform. SAP-aligned financial reports (cost center, WBS, vendor reconciliation) require SAP integration data feeds.

3. Walk through the live demonstration using Reports Module; SAP Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP financial data alignment for cost center/WBS reports requires SAP integration to be completed first. — by executing the proposed remediation: Deliver SAP-aligned financial reports post SAP integration completion; configure report templates per Expertise chart of accounts.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Reports Module; SAP Integration Spec.

- The gap ("SAP financial data alignment for cost center/WBS reports requires SAP integration to be completed first.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #93 — Power BI export / read-only KPI exposure

| RFP Reference: Section 3.7.2 / RA-09 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Partially Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 17–19) |

Objective / Scope

Demonstrate that "Power BI export / read-only KPI exposure" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Power BI export / read-only KPI exposure".

2. Configure and execute the capability as designed: Excel/PDF export available. Power BI read-only KPI exposure via REST API or OData feed requires configuration of BI connector.

3. Walk through the live demonstration using Reports Module, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Power BI integration requires OData/REST API connector configuration for read-only KPI exposure. — by executing the proposed remediation: Configure BI connector (OData/REST); validate Power BI connectivity with sample KPI dataset.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Reports Module.

- The gap ("Power BI integration requires OData/REST API connector configuration for read-only KPI exposure.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #94 — Report scheduling, drill-down & audit-ready reporting logs

| RFP Reference: Section 3.7.6 / RA-10 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 16–19) |

Objective / Scope

Demonstrate that "Report scheduling, drill-down & audit-ready reporting logs" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "Report scheduling, drill-down & audit-ready reporting logs".

2. Configure and execute the capability as designed: Reporting module supports scheduled report distribution, drill-down from dashboard to transaction, multi-period comparison, export to Excel/PDF, and audit-ready reporting logs.

3. Walk through the live demonstration using Reporting Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Reporting Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #95 — What-if simulation — demand scenarios (peak/off-peak, fleet optimization)

| RFP Reference: Section 3.7.3 / RA-11 | Phase: Build |
| --- | --- |
| Category: REPORTING, DASHBOARDS & ANALYTICS | Fit Status: Fully Available |
| Owner: BI & Reporting Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 16–19) |

Objective / Scope

Demonstrate that "What-if simulation — demand scenarios (peak/off-peak, fleet optimization)" is delivered as part of the Reporting, Dashboards & Analytics workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for reporting, dashboards & analytics covering the scenario: "What-if simulation — demand scenarios (peak/off-peak, fleet optimization)".

2. Configure and execute the capability as designed: What-if simulation module supports peak vs off-peak demand scenarios, fleet size optimization, and underutilized vehicle/overloaded assignment alerts.

3. Walk through the live demonstration using Simulation Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Simulation Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# WORKFLOW BUILDER & APPROVAL FRAMEWORK

## Item #96 — No-code / low-code workflow designer setup & configuration

| RFP Reference: Section 3.9.1 / WF-01 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Partially Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 8–10) |

Objective / Scope

Demonstrate that "No-code / low-code workflow designer setup & configuration" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "No-code / low-code workflow designer setup & configuration".

2. Configure and execute the capability as designed: Visual workflow builder with configurable approval steps, conditions, and SLA rules available. Drag-and-drop no-code designer interface requires development/enhancement for full no-code capability.

3. Walk through the live demonstration using Workflow Builder Module – Demo, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Full drag-and-drop no-code workflow designer interface requires development/enhancement. — by executing the proposed remediation: Develop enhanced no-code workflow designer UI; validate with Expertise workflow requirements.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Builder Module – Demo.

- The gap ("Full drag-and-drop no-code workflow designer interface requires development/enhancement.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #97 — Transport request & allocation approval workflows (bus, light, heavy)

| RFP Reference: Section 3.9.2-A / WF-02 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Transport request & allocation approval workflows (bus, light, heavy)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Transport request & allocation approval workflows (bus, light, heavy)".

2. Configure and execute the capability as designed: Approval workflows configured for all transport request types (bus allocation, light vehicle request, heavy vehicle movement) with role-based routing, parallel/sequential steps, and SLA escalation.

3. Walk through the live demonstration using Workflow Builder – Transport Approval Config Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Builder – Transport Approval Config Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #98 — Vehicle & asset lifecycle workflows (onboarding, decommission, ownership change)

| RFP Reference: Section 3.9.2-B / WF-03 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 9–12) |

Objective / Scope

Demonstrate that "Vehicle & asset lifecycle workflows (onboarding, decommission, ownership change)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Vehicle & asset lifecycle workflows (onboarding, decommission, ownership change)".

2. Configure and execute the capability as designed: Asset lifecycle workflows cover vehicle onboarding, decommissioning, ownership change (owned ↔ vendor), and temporary reassignment with full approval and audit trail.

3. Walk through the live demonstration using Asset Lifecycle Workflow Config – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Asset Lifecycle Workflow Config – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #99 — Employee & driver-related workflows (assignment, eligibility, licence expiry)

| RFP Reference: Section 3.9.2-C / WF-04 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Employee & driver-related workflows (assignment, eligibility, licence expiry)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Employee & driver-related workflows (assignment, eligibility, licence expiry)".

2. Configure and execute the capability as designed: Driver assignment, eligibility validation, and license expiry exception handling workflows configured with approval routing and automated alert triggers.

3. Walk through the live demonstration using Driver Workflow Config – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Driver Workflow Config – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #100 — Vendor & RFQ approval workflows (RFQ, vendor selection, rate card)

| RFP Reference: Section 3.9.2-D / WF-05 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 10–12) |

Objective / Scope

Demonstrate that "Vendor & RFQ approval workflows (RFQ, vendor selection, rate card)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Vendor & RFQ approval workflows (RFQ, vendor selection, rate card)".

2. Configure and execute the capability as designed: Vendor and RFQ workflows cover RFQ approval, vendor selection, rate card approval, and exception cost approval with multi-level routing.

3. Walk through the live demonstration using Vendor/RFQ Workflow Config – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Vendor/RFQ Workflow Config – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #101 — Policy & exception handling workflows (geo-fence, out-of-policy, grade overrides)

| RFP Reference: Section 3.9.2-E / WF-06 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Partially Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Medium – configuration plus targeted tuning/development (target: Wk 11–13) |

Objective / Scope

Demonstrate that "Policy & exception handling workflows (geo-fence, out-of-policy, grade overrides)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Policy & exception handling workflows (geo-fence, out-of-policy, grade overrides)".

2. Configure and execute the capability as designed: Grade override and out-of-policy workflows available. Geo-fence violation review and route deviation approval workflows require development.

3. Walk through the live demonstration using Exception Workflow Config, capturing screenshots/recording as objective evidence.

4. Address the identified gap — Geo-fence violation review workflow and route deviation approval workflow require development. — by executing the proposed remediation: Develop geo-fence violation review and route deviation approval workflows; configure escalation rules.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Exception Workflow Config.

- The gap ("Geo-fence violation review workflow and route deviation approval workflow require development.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #102 — SAP org structure & cost centre approval routing

| RFP Reference: Section 3.9.3 / WF-07 | Phase: Integration |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Not Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: High – full development and/or integration build required (target: Wk 13–15) |

Objective / Scope

Demonstrate that "SAP org structure & cost centre approval routing" is delivered as part of the Workflow Builder & Approval Framework workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "SAP org structure & cost centre approval routing".

2. Configure and execute the capability as designed: Cost center routing available within platform. SAP organizational structure-derived approver routing requires SAP org structure integration.

3. Walk through the live demonstration using Workflow Config; SAP Integration Spec, capturing screenshots/recording as objective evidence.

4. Address the identified gap — SAP org structure-derived approver routing requires SAP HCM integration for org hierarchy data. — by executing the proposed remediation: Integrate SAP org structure; configure workflow routing rules based on SAP cost center hierarchy.

5. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Config; SAP Integration Spec.

- The gap ("SAP org structure-derived approver routing requires SAP HCM integration for org hierarchy data.") is closed and no longer blocks the workflow; remediation validated against the proposed approach.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #103 — Multi-channel notification config (in-app, email, SMS)

| RFP Reference: Section 3.9.4 / WF-08 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 12–14) |

Objective / Scope

Demonstrate that "Multi-channel notification config (in-app, email, SMS)" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Multi-channel notification config (in-app, email, SMS)".

2. Configure and execute the capability as designed: Multi-channel notifications configured for in-app, email, and SMS (configurable). Approval actions include Approve, Reject, Request Clarification with delegation and substitution.

3. Walk through the live demonstration using Notification Config Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Notification Config Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #104 — Workflow audit trail, SLA breach tracking & version control

| RFP Reference: Section 3.9.5 / WF-09 | Phase: Build |
| --- | --- |
| Category: WORKFLOW BUILDER & APPROVAL FRAMEWORK | Fit Status: Fully Available |
| Owner: Workflow/Platform Consultant | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 13–15) |

Objective / Scope

Demonstrate that "Workflow audit trail, SLA breach tracking & version control" is delivered as part of the Workflow Builder & Approval Framework workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for workflow builder & approval framework covering the scenario: "Workflow audit trail, SLA breach tracking & version control".

2. Configure and execute the capability as designed: Complete audit trail of workflow configuration changes and approval decisions. Time-stamped approvals, SLA breach tracking, compliance reporting, and workflow version control.

3. Walk through the live demonstration using Workflow Audit Module – Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Workflow Audit Module – Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# TECHNICAL & NON-FUNCTIONAL

## Item #105 — Cloud architecture setup, HA & DR configuration

| RFP Reference: Section 3.10 / TN-01 | Phase: Build |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 4–7) |

Objective / Scope

Demonstrate that "Cloud architecture setup, HA & DR configuration" is delivered as part of the Technical & Non-Functional workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Cloud architecture setup, HA & DR configuration".

2. Configure and execute the capability as designed: Solution deployed on cloud-ready architecture with high availability (99.9% uptime SLA), disaster recovery configuration, and environment segregation (DEV/UAT/PROD).

3. Walk through the live demonstration using Technical Architecture Document, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Technical Architecture Document.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #106 — DEV / UAT / PROD environment segregation

| RFP Reference: Section 3.11.4 / TN-02 | Phase: Build |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 4–6) |

Objective / Scope

Demonstrate that "DEV / UAT / PROD environment segregation" is delivered as part of the Technical & Non-Functional workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "DEV / UAT / PROD environment segregation".

2. Configure and execute the capability as designed: Three separate environments (DEV, UAT, PROD) maintained throughout the project with controlled promotion process and environment-specific access controls.

3. Walk through the live demonstration using Environment Setup Guide, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Environment Setup Guide.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #107 — Role-based access control (RBAC) implementation

| RFP Reference: Section 3.11.5 / TN-03 | Phase: Build |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–10) |

Objective / Scope

Demonstrate that "Role-based access control (RBAC) implementation" is delivered as part of the Technical & Non-Functional workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Role-based access control (RBAC) implementation".

2. Configure and execute the capability as designed: RBAC implemented across all modules with role definitions for Transport Admin, Fleet Manager, Driver, Employee, HR, Finance, and Executive roles. Workflow visibility controlled by role.

3. Walk through the live demonstration using RBAC Config Module – Application Demo, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against RBAC Config Module – Application Demo.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #108 — Security — data encryption, RBAC, vulnerability assessment

| RFP Reference: Section 3.11.5 / TN-04 | Phase: Build |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 8–12) |

Objective / Scope

Demonstrate that "Security — data encryption, RBAC, vulnerability assessment" is delivered as part of the Technical & Non-Functional workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Security — data encryption, RBAC, vulnerability assessment".

2. Configure and execute the capability as designed: Data encryption in transit (TLS 1.2+) and at rest. RBAC enforced across all modules. Regular vulnerability assessments and penetration testing conducted per industry standards.

3. Walk through the live demonstration using Security Architecture Document, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Security Architecture Document.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #109 — UAT scripts preparation & execution

| RFP Reference: Section 3.11.2 / TN-05 | Phase: UAT |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 20–23) |

Objective / Scope

Demonstrate that "UAT scripts preparation & execution" is delivered as part of the Technical & Non-Functional workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "UAT scripts preparation & execution".

2. Configure and execute the capability as designed: UAT scripts covering all functional scenarios prepared in Design phase and executed during UAT with defect tracking, resolution, and sign-off process.

3. Walk through the live demonstration using UAT Script Template; Test Management Tool, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against UAT Script Template; Test Management Tool.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #110 — Performance & scalability testing

| RFP Reference: Section 3.11.4 / TN-06 | Phase: UAT |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 20–22) |

Objective / Scope

Demonstrate that "Performance & scalability testing" is delivered as part of the Technical & Non-Functional workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Performance & scalability testing".

2. Configure and execute the capability as designed: Performance testing conducted to validate response times, concurrent user load, and scalability requirements. Bottlenecks identified and resolved before go-live.

3. Walk through the live demonstration using Performance Test Plan, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Performance Test Plan.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #111 — Mobile-friendly UI validation

| RFP Reference: Section 3.6.1 / TN-07 | Phase: UAT |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 20–22) |

Objective / Scope

Demonstrate that "Mobile-friendly UI validation" is delivered as part of the Technical & Non-Functional workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Mobile-friendly UI validation".

2. Configure and execute the capability as designed: Application UI validated for mobile responsiveness across iOS and Android devices. Driver and employee-facing views optimized for mobile usage.

3. Walk through the live demonstration using Mobile UI Test Plan; Device Test Results, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Mobile UI Test Plan; Device Test Results.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #112 — Issue resolution log & root cause analysis (UAT)

| RFP Reference: Section 3.11.1 / TN-08 | Phase: UAT |
| --- | --- |
| Category: TECHNICAL & NON-FUNCTIONAL | Fit Status: Fully Available |
| Owner: Technical Architect / QA Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 21–24) |

Objective / Scope

Demonstrate that "Issue resolution log & root cause analysis (UAT)" is delivered as part of the Technical & Non-Functional workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for technical & non-functional covering the scenario: "Issue resolution log & root cause analysis (UAT)".

2. Configure and execute the capability as designed: Issue resolution log maintained throughout UAT with defect classification, root cause analysis, fix validation, and closure documentation.

3. Walk through the live demonstration using Issue Log / Defect Tracking Tool, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Issue Log / Defect Tracking Tool.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# DOCUMENTATION

## Item #113 — Business blueprint (AS-IS & TO-BE processes)

| RFP Reference: Section 3.11.2 / DO-01 | Phase: Design |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 4–7) |

Objective / Scope

Demonstrate that "Business blueprint (AS-IS & TO-BE processes)" is delivered as part of the Documentation workstream (Design phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Business blueprint (AS-IS & TO-BE processes)".

2. Configure and execute the capability as designed: Business blueprint document covers all AS-IS process documentation and TO-BE process design across all T&L modules agreed with Expertise stakeholders.

3. Walk through the live demonstration using Business Blueprint Document Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Business Blueprint Document Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #114 — Configuration manuals & WRICEF functional/technical specifications

| RFP Reference: Section 3.11.2 / DO-02 | Phase: Build |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 14–18) |

Objective / Scope

Demonstrate that "Configuration manuals & WRICEF functional/technical specifications" is delivered as part of the Documentation workstream (Build phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Configuration manuals & WRICEF functional/technical specifications".

2. Configure and execute the capability as designed: Configuration manuals and WRICEF (Workflow, Reports, Interfaces, Conversions, Enhancements, Forms) functional/technical specifications prepared for all custom objects.

3. Walk through the live demonstration using Configuration Manual Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Configuration Manual Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #115 — Integration documentation (SAP, GPS, ZKT, Petro APP)

| RFP Reference: Section 3.11.2 / DO-03 | Phase: Integration |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 15–18) |

Objective / Scope

Demonstrate that "Integration documentation (SAP, GPS, ZKT, Petro APP)" is delivered as part of the Documentation workstream (Integration phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Integration documentation (SAP, GPS, ZKT, Petro APP)".

2. Configure and execute the capability as designed: Integration documentation covers all interface specifications, API mapping, data flow diagrams, error handling, and monitoring for SAP, GPS, ZKT, and Petro APP integrations.

3. Walk through the live demonstration using Integration Specification Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Integration Specification Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #116 — User manuals & role-specific guides

| RFP Reference: Section 3.11.3 / DO-04 | Phase: UAT |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 20–22) |

Objective / Scope

Demonstrate that "User manuals & role-specific guides" is delivered as part of the Documentation workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "User manuals & role-specific guides".

2. Configure and execute the capability as designed: User manuals and role-specific quick reference guides prepared for all user roles: Transport Admin, Fleet Manager, Driver, Employee, HR, Finance, and Management.

3. Walk through the live demonstration using User Manual Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against User Manual Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #117 — Video tutorials & quick reference guides

| RFP Reference: Section 3.11.3 / DO-05 | Phase: UAT |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 21–23) |

Objective / Scope

Demonstrate that "Video tutorials & quick reference guides" is delivered as part of the Documentation workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Video tutorials & quick reference guides".

2. Configure and execute the capability as designed: Video tutorials and quick reference guides prepared for key user scenarios covering request submission, approval, allocation, compliance, and reporting.

3. Walk through the live demonstration using Training Material Templates, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Training Material Templates.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #118 — AMS operational documents (escalation matrix, issue resolution workflows)

| RFP Reference: Section 3.11.2 / DO-06 | Phase: UAT |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 22–24) |

Objective / Scope

Demonstrate that "AMS operational documents (escalation matrix, issue resolution workflows)" is delivered as part of the Documentation workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "AMS operational documents (escalation matrix, issue resolution workflows)".

2. Configure and execute the capability as designed: AMS operational documentation covers support escalation matrix, issue resolution workflows, SLA definitions, and incident management process.

3. Walk through the live demonstration using AMS Operational Document Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against AMS Operational Document Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #119 — Go-live & post-go-live cutover / stabilisation plan

| RFP Reference: Section 3.11.2 / DO-07 | Phase: Go-Live |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 24–25) |

Objective / Scope

Demonstrate that "Go-live & post-go-live cutover / stabilisation plan" is delivered as part of the Documentation workstream (Go-Live phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Go-live & post-go-live cutover / stabilisation plan".

2. Configure and execute the capability as designed: Go-live cutover plan covers pre-go-live checklist, cutover sequence, go/no-go criteria, rollback plan, and post-go-live stabilization activities and support structure.

3. Walk through the live demonstration using Go-Live Plan Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Go-Live Plan Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #120 — Change management documentation

| RFP Reference: Section 3.11.2 / DO-08 | Phase: UAT |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 22–24) |

Objective / Scope

Demonstrate that "Change management documentation" is delivered as part of the Documentation workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Change management documentation".

2. Configure and execute the capability as designed: Change management documentation covers stakeholder impact assessment, communication plan, training needs analysis, adoption metrics, and change champion identification.

3. Walk through the live demonstration using Change Management Document Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Change Management Document Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #121 — Weekly status report template & progress tracking process

| RFP Reference: Section 2.4 / DO-09 | Phase: Inception |
| --- | --- |
| Category: DOCUMENTATION | Fit Status: Fully Available |
| Owner: Documentation Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Inception – Continuous) |

Objective / Scope

Demonstrate that "Weekly status report template & progress tracking process" is delivered as part of the Documentation workstream (Inception phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for documentation covering the scenario: "Weekly status report template & progress tracking process".

2. Configure and execute the capability as designed: Weekly status report template covers milestone progress, risk register update, issue log, action items, and next week plan. Distributed to all stakeholders.

3. Walk through the live demonstration using Status Report Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Status Report Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

# TRAINING, GO-LIVE & POST GO-LIVE

## Item #122 — Train-the-trainer sessions

| RFP Reference: Section 3.11.3 / TG-01 | Phase: UAT |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 22–24) |

Objective / Scope

Demonstrate that "Train-the-trainer sessions" is delivered as part of the Training, Go-Live & Post Go-Live workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "Train-the-trainer sessions".

2. Configure and execute the capability as designed: Train-the-trainer program equips key Expertise users to independently train end users. Covers all modules with hands-on practice sessions and Q&A.

3. Walk through the live demonstration using Training Plan; TTT Session Materials, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Training Plan; TTT Session Materials.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #123 — End-user training — functional & technical

| RFP Reference: Section 3.11.3 / TG-02 | Phase: UAT |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 23–25) |

Objective / Scope

Demonstrate that "End-user training — functional & technical" is delivered as part of the Training, Go-Live & Post Go-Live workstream (UAT phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "End-user training — functional & technical".

2. Configure and execute the capability as designed: Role-based end-user training sessions covering all functional and technical aspects for each user group with hands-on system walkthroughs.

3. Walk through the live demonstration using Training Plan; Training Materials, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Training Plan; Training Materials.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #124 — Post-go-live workshops & adoption review

| RFP Reference: Section 3.11.3 / TG-03 | Phase: Go-Live |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 28–30) |

Objective / Scope

Demonstrate that "Post-go-live workshops & adoption review" is delivered as part of the Training, Go-Live & Post Go-Live workstream (Go-Live phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "Post-go-live workshops & adoption review".

2. Configure and execute the capability as designed: Post-go-live workshops conducted to address user challenges, review adoption metrics, and identify optimization opportunities. Lessons learned documented.

3. Walk through the live demonstration using Post-Go-Live Workshop Plan, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Post-Go-Live Workshop Plan.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #125 — Cut-over / go-live execution & hypercare

| RFP Reference: Section 3.11.2 / TG-04 | Phase: Go-Live |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 26) |

Objective / Scope

Demonstrate that "Cut-over / go-live execution & hypercare" is delivered as part of the Training, Go-Live & Post Go-Live workstream (Go-Live phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "Cut-over / go-live execution & hypercare".

2. Configure and execute the capability as designed: Go-live execution managed per cutover plan with dedicated hypercare team providing on-site and remote support during the critical stabilization period.

3. Walk through the live demonstration using Cutover Plan; Hypercare Support Plan, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Cutover Plan; Hypercare Support Plan.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #126 — Post go-live stabilisation support (2 months)

| RFP Reference: Section 2.4 / TG-05 | Phase: Go-Live |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 27–34) |

Objective / Scope

Demonstrate that "Post go-live stabilisation support (2 months)" is delivered as part of the Training, Go-Live & Post Go-Live workstream (Go-Live phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "Post go-live stabilisation support (2 months)".

2. Configure and execute the capability as designed: 2-month post-go-live stabilization support provided with dedicated support team, issue tracking, priority resolution, and weekly review meetings.

3. Walk through the live demonstration using Post-Go-Live Support SLA, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Post-Go-Live Support SLA.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #127 — Lessons learned & final project closure report

| RFP Reference: Section 2.4 / TG-06 | Phase: Go-Live |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Wk 33–34) |

Objective / Scope

Demonstrate that "Lessons learned & final project closure report" is delivered as part of the Training, Go-Live & Post Go-Live workstream (Go-Live phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "Lessons learned & final project closure report".

2. Configure and execute the capability as designed: Lessons learned workshop conducted and final project closure report prepared covering achievements vs plan, key learnings, recommendations, and formal project sign-off.

3. Walk through the live demonstration using Project Closure Report Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against Project Closure Report Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.

## Item #128 — AMS SLA performance report & issue resolution log

| RFP Reference: Section 3.11.2 / TG-07 | Phase: Support |
| --- | --- |
| Category: TRAINING, GO-LIVE & POST GO-LIVE | Fit Status: Fully Available |
| Owner: Training & Change Management Lead | Effort / Target Timeline: Low – configuration & guided walkthrough only (target: Support – Continuous) |

Objective / Scope

Demonstrate that "AMS SLA performance report & issue resolution log" is delivered as part of the Training, Go-Live & Post Go-Live workstream (Support phase), validating the capability described below against Expertise's operational requirements.

POC Approach — Steps to Demonstrate

1. Prepare a representative test dataset and environment for training, go-live & post go-live covering the scenario: "AMS SLA performance report & issue resolution log".

2. Configure and execute the capability as designed: Monthly AMS SLA performance reports cover ticket volume, resolution times, SLA compliance, root cause analysis, and system optimization records.

3. Walk through the live demonstration using AMS SLA Reporting Template, capturing screenshots/recording as objective evidence.

4. Review results jointly with the Expertise process owner and capture formal sign-off against the acceptance checklist.

Success Criteria

- The capability performs end-to-end exactly as described in the Solution Description, observed live by the Expertise stakeholder.

- Evidence is captured and filed against AMS SLA Reporting Template.

- No critical or high-severity defects remain open; any issues are logged with an agreed resolution date.

- Sign-off recorded in the UAT/issue tracking log referencing this item number.